Smart Health Assistant - Complete 4-Week Implementation Roadmap

Project Planning Guide (NO CODE - Ready for Development)

📋 PROJECT OVERVIEW

Project Name: Smart Health Assistant
Type: AI-Powered Bilingual Educational Health Assistant
Duration: 4 weeks (28 days)
Target Users: Indian population (Hindi & English speakers)
Primary Goal: Provide accessible health education and symptom severity assessment

Key Constraint: This is an EDUCATIONAL tool, NOT a medical device

- ✅ Educate about symptoms

- ✅ Assess severity level

- ✅ Recommend care level (home/clinic/hospital/emergency)

- ❌ NO diagnosis

- ❌ NO treatment prescriptions

- ❌ NO replacing doctors

🎯 ALL PAGES/SCREENS TO BUILD

Frontend Pages (React - 9 Total Pages)

Page 1: Landing/Welcome Page (/)

Purpose: First impression, language selection, legal disclaimer

Components:

- Logo & branding

- Language selector (English / Hindi toggle)

- Medical disclaimer modal (must accept to continue)

- "I Agree & Continue" button

- Links to privacy policy, terms of service

User Flow:

- User opens app

- Sees welcome screen

- Selects language

- Reads disclaimer

- Clicks agree → redirected to chat page

Data Needed:

- Disclaimer text (English & Hindi)

- Privacy policy (English & Hindi)

- Terms of service (English & Hindi)

Page 2: Main Chat Interface (/chat)

Purpose: Primary interaction point for symptom input and responses

Components:

- Header bar (sticky)

  - Smart Health Assistant logo

  - Language switcher

  - Settings icon

  - Emergency "Call 108" button (RED, always visible)

- Chat area

  - Chat history display

  - User messages (right aligned)

  - Assistant responses (left aligned)

  - Timestamps

- Input section

  - Text input field (textarea)

  - Microphone button (voice input)

  - Send button

  - Voice toggle (turn audio on/off)

User Flow:

- User types/speaks symptom

- Assistant responds with info

- User can ask follow-up questions

- Chat history accumulates

- Results shown in real-time

Features:

- Message history stored (session-based)

- Auto-scroll to latest message

- Voice indicator when listening

- Loading spinner while AI processes

- Error messages if something fails

Data Flow:

- User input → Backend (chat endpoint)

- Backend returns → Triage + Educational info

- Display response + offer healthcare navigation button

Page 3: Triage Results Page (/results/:sessionId)

Purpose: Display detailed severity assessment and care recommendations

Components:

- Severity badge (visual indicator)

  - Color-coded: Green (Mild), Orange (Moderate), Red (Severe), Dark Red (Emergency)

  - Numeric score: 0-10

  - Text label: MILD/MODERATE/SEVERE/EMERGENCY

- Educational information section

  - What is this symptom?

  - Common causes

  - What to expect

  - Duration info

- Care recommendations

  - Severity-based advice

  - When to see doctor

  - What type of doctor

- Home remedies (if MILD/MODERATE)

  - List of safe home care tips

  - Hydration advice

  - Rest recommendations

  - Things to avoid

- Red warning section (if SEVERE/EMERGENCY)

  - ⚠️ Urgent warning banner

  - Why this is serious

  - When to call 108

  - First aid steps

- Action buttons

  - "Find Nearby Hospital" button

  - "Ask Follow-up Question" button

  - "Share Results" button

  - "Print Summary" button

Data Needed:

- Symptom information database

- Home remedies database

- Care recommendations by severity

- Hospital search integration

Page 4: Emergency Alert Page (/emergency)

Purpose: Critical alert system for emergency conditions

Components:

- Full-screen red banner

- Emergency detected message

- Large "CALL 108" button (with phone icon)

- Text: "Call 108 Immediately"

- Nearest emergency hospital map

- First aid guidance box

- Emergency hotline info

- Countdown timer (optional)

User Flow:

- System detects emergency symptoms

- Immediately redirects to this page

- Shows bold warning

- Highlights 108 button

- Shows nearest emergency hospital location

Special Handling:

- No further AI conversation on this page

- Direct focus on emergency action

- Should be fast-loading

- Offline access to 108 info

Page 5: Healthcare Navigation Page (/find-care)

Purpose: Find nearby hospitals, clinics, telemedicine

Components:

- Google Maps integration

  - User location marker (blue dot)

  - Nearby hospitals/clinics (red/orange markers)

  - Distance indicators

  - Can pan/zoom

- Filters (top)

  - Facility type: Hospital / Clinic / Telemedicine

  - Distance radius: 1km, 5km, 10km, 50km

  - Sorting: Distance / Rating / Open Now

- Facility cards (list below map)

  - Hospital/clinic name

  - Distance (km)

  - Star rating (1-5)

  - Address

  - Phone number (clickable)

  - "Directions" button (opens Maps)

  - "Call" button (opens phone dialer)

  - "Open Now?" status badge

  - Specialties (if available)

- Telemedicine section

  - Available online consultation services

  - Doctors available now

  - Price (if available)

  - "Consult Now" button

Data Source:

- Google Maps API for hospital locations

- User's GPS location

- Hospital details (name, phone, address, rating)

- Optional: Telemedicine API integration

Page 6: Health Tips/Education Page (/health-tips)

Purpose: Browse health education articles

Components:

- Search bar (searchable articles)

- Category filter tabs

  - Symptoms

  - Prevention

  - Wellness

  - First Aid

  - Nutrition

- Featured tips carousel

  - Sliding banner of top tips

- Article grid

  - Article cards with:

    - Title (English & Hindi)

    - Short description

    - Category tag

    - Read time (e.g., "5 min read")

    - Language indicator

  - Click → Opens full article

- Article detail view

  - Full content (English & Hindi)

  - Share button

  - Print button

  - Back button

Data Needed:

- 50-100 health education articles

- Bilingual content (English & Hindi)

- Category tags

- Read time estimates

Page 7: Settings Page (/settings)

Purpose: User preferences and app configuration

Components:

- Language preference

  - English / Hindi toggle

- Voice settings

  - Enable/disable voice input

  - Enable/disable voice output

  - Speech speed slider (slow/normal/fast)

  - Volume slider

- Privacy settings

  - Analytics on/off

  - Save chat history on/off

  - Clear chat history button

  - View privacy policy link

- About section

  - App version

  - Disclaimer

  - Contact support

  - Report bug link

- Accessibility

  - Text size

  - High contrast mode

  - Larger buttons option

Page 8: User Feedback Page (/feedback)

Purpose: Collect user feedback on responses

Components:

- Question: "Was this helpful?"

  - Yes / No buttons

- Star rating

  - 5-star rating widget

- Comments section

  - Optional text area

  - "Your feedback helps us improve"

- Submit button

  - Confirmation message after submit

Data Collection:

- Session ID (which conversation)

- Helpful: Yes/No

- Rating: 1-5 stars

- Comments: text

- Timestamp

Page 9: Chat History Page (/history)

Purpose: View previous conversations

Components:

- List of past conversations

  - Date/time

  - Initial symptom (summary)

  - Severity level (badge)

  - Click → View full conversation

- Filter options

  - By date

  - By severity

  - By symptom

- Actions per conversation

  - View details

  - Delete conversation

  - Export as PDF

- Empty state

  - If no history: "No previous conversations"

🔧 BACKEND ARCHITECTURE

Technology Stack

Language: Python 3.10+
Framework: FastAPI
Server: Uvicorn (ASGI)
AI/ML: Google Gemini API (or OpenAI GPT-4)
NLP: spaCy, BioBERT
Voice: Google Cloud Speech-to-Text & Text-to-Speech
Maps: Google Maps API
Database: PostgreSQL (optional for analytics)
Cache: Redis (optional for sessions)
Hosting: Docker containerized

Backend Services (What to Build)

Service 1: NLP Processor Service

Purpose: Extract medical terms from user input

Responsibilities:

- Parse user symptom description

- Extract symptom names (both English & Hindi)

- Identify symptom modifiers (severe, mild, persistent, etc.)

- Handle misspellings

- Support both English and Hindi input

- Return: List of identified symptoms with confidence scores

Key Functions:

- extract_symptoms(text, language) → List[Symptom]

- normalize_symptom_name(raw_text) → str

- detect_language(text) → "en" or "hi"

- find_similar_symptoms(input_text) → List[Match]

Data Needed:

- Symptom name database (200+ symptoms)

- Hindi translations of symptoms

- Common misspellings dictionary

- Symptom aliases (e.g., "fever" = "high temperature")

Service 2: Triage Engine (Rule-Based)

Purpose: Assess symptom severity WITHOUT diagnosis

Responsibilities:

- Take extracted symptoms

- Consider duration (hours/days/weeks)

- Consider user age (infants/children/elderly = higher risk)

- Apply rule-based scoring system

- Return severity level: MILD / MODERATE / SEVERE / EMERGENCY

- Explain reasoning in human-readable way

Key Functions:

- assess_severity(symptoms, duration, age) → TriageResult

- calculate_severity_score(symptoms) → int (0-10)

- get_recommendations(severity_level) → List[Recommendation]

- check_for_red_flags(symptoms) → bool

Severity Rules:

- MILD (1-3): Symptoms manageable at home, low risk

  - Examples: Common cold, mild headache, minor cuts

  - Recommendation: Self-care, monitor, see doctor if worsens

- MODERATE (4-6): Should see doctor soon, not emergency

  - Examples: Moderate fever, persistent cough, bad headache

  - Recommendation: Visit clinic/hospital within 24 hours

- SEVERE (7-9): Should see doctor today

  - Examples: High fever + body ache, severe chest discomfort

  - Recommendation: Visit ER today, don't wait

- EMERGENCY (10): Life-threatening, call 108 NOW

  - Examples: Chest pain + difficulty breathing, unconscious, severe bleeding

  - Recommendation: Call 108, do not drive

Data Needed:

- Symptom severity baseline scores

- Red flag symptom list (emergency keywords)

- Age risk multipliers

- Duration impact factors

- Combination rules (e.g., "fever + cough" is worse than either alone)

Service 3: Emergency Detection Service

Purpose: Identify life-threatening conditions immediately

Responsibilities:

- Scan user input for emergency keywords

- Return immediately if emergency detected

- Stop all other processing

- Trigger emergency response

Key Functions:

- is_emergency(user_input) → bool

- get_emergency_message(language) → str

- get_nearest_emergency_hospital(lat, long) → Hospital

Emergency Keywords (Examples):

- Cardiac: "chest pain", "heart attack", "cardiac arrest", "सीने में दर्द"

- Stroke: "facial drooping", "arm weakness", "speech difficulty"

- Respiratory: "difficulty breathing", "choking", "सांस लेने में कठिनाई"

- Severe bleeding: "uncontrolled bleeding", "spurting blood", "गंभीर रक्तस्राव"

- Unconscious: "unconscious", "collapsed", "बेहोश"

- Severe injury: "severe burns", "poisoning", "severe trauma"

Service 4: AI Engine Service

Purpose: Generate educational responses using Gemini/GPT

Responsibilities:

- Take symptom + severity level

- Generate educational information about symptom

- Provide home remedies (if appropriate)

- Answer follow-up questions

- NEVER diagnose or prescribe

- ALWAYS include disclaimer

Key Functions:

- get_symptom_education(symptom, severity, language) → str

- answer_question(question, context, language) → str

- get_home_remedies(symptoms, severity) → List[Remedy]

System Prompt (for AI):

You are an EDUCATIONAL health information assistant.

CRITICAL RULES YOU MUST FOLLOW:

1. NEVER diagnose diseases or medical conditions

2. NEVER prescribe medicines or treatments

3. ONLY provide educational information

4. ALWAYS include disclaimer: "This is NOT medical advice"

5. For serious symptoms, recommend seeing a doctor

6. For emergency symptoms, recommend calling 108

7. Be clear, simple, and in user's language (English or Hindi)

8. If unsure, recommend professional consultation

Service 5: Healthcare Locator Service

Purpose: Find nearby hospitals, clinics, telemedicine

Responsibilities:

- Accept user location (latitude, longitude)

- Accept search type (hospital, clinic, telemedicine)

- Use Google Maps API to find facilities

- Return sorted list by distance

- Include opening hours, ratings, phone numbers

Key Functions:

- find_nearby_hospitals(lat, long, radius) → List[Hospital]

- find_nearby_clinics(lat, long, radius) → List[Clinic]

- find_telemedicine_services() → List[TelemedicineService]

- get_directions_url(from_lat, from_long, to_lat, to_long) → str

- calculate_distance(lat1, long1, lat2, long2) → float

Data to Return per Facility:

- Name

- Address

- Distance (km)

- Phone number

- Website

- Star rating (Google)

- "Open Now?" status

- Opening hours

- Specialties (if available)

- Emergency 24/7 (for hospitals)

Service 6: Voice Service

Purpose: Speech-to-Text and Text-to-Speech

Responsibilities:

- Convert user speech to text

- Convert text responses to speech

- Support both English and Hindi

- Handle audio encoding/decoding

Key Functions:

- speech_to_text(audio_bytes, language) → str

- text_to_speech(text, language, speed) → audio_bytes

Technology:

- STT: Google Cloud Speech-to-Text or Whisper

- TTS: Google Cloud Text-to-Speech or AWS Polly

- Support: English (en-IN), Hindi (hi-IN)

Service 7: Knowledge Base Service

Purpose: Manage all medical/health data

Responsibilities:

- Load symptom database

- Provide symptom information

- Provide home remedies

- Provide health tips/articles

- Support search and filtering

Key Functions:

- get_symptom(symptom_name) → Symptom object

- search_symptoms(query) → List[Symptom]

- get_home_remedies(symptoms) → List[Remedy]

- get_health_tips(category) → List[Article]

- get_red_flags() → List[str]

Data Structure Needed:

- symptoms.json (200+ symptoms)

- red_flags.json (emergency keywords)

- home_remedies.json (safe home care tips)

- health_tips.json (educational articles)

- translations.json (English/Hindi translations)

Backend API Endpoints (Routes)

Chat Routes (/api/chat)

POST /api/chat/symptom

Input: {user_input, language, duration, severity_felt, user_age}

Output: {severity_level, severity_score, recommendations, ...}

POST /api/chat/question

Input: {session_id, follow_up_question, language}

Output: {answer, related_info, ...}

GET /api/chat/history/{session_id}

Output: {conversation_history, ...}

DELETE /api/chat/history/{session_id}

Output: {success, message}

Triage Routes (/api/triage)

POST /api/triage/assess

Input: {symptoms, duration, age, language}

Output: {severity_level, score, reasoning, ...}

GET /api/triage/red-flags

Output: {list_of_emergency_symptoms}

Voice Routes (/api/voice)

POST /api/voice/speech-to-text

Input: {audio_bytes, language}

Output: {text, confidence}

POST /api/voice/text-to-speech

Input: {text, language, speed}

Output: {audio_bytes, duration}

Healthcare Routes (/api/healthcare)

POST /api/healthcare/find-hospitals

Input: {latitude, longitude, severity, radius}

Output: {hospitals_list, nearest, ...}

POST /api/healthcare/find-clinics

Input: {latitude, longitude, radius}

Output: {clinics_list, ...}

GET /api/healthcare/telemedicine

Output: {telemedicine_services}

GET /api/healthcare/emergency-hotline/{country}

Output: {hotline_number, info}

Health Tips Routes (/api/health-tips)

GET /api/health-tips/all

Output: {list_of_articles}

GET /api/health-tips/category/{category}

Output: {articles_in_category}

GET /api/health-tips/search

Input: {query}

Output: {search_results}

Feedback Routes (/api/feedback)

POST /api/feedback/submit

Input: {session_id, helpful, rating, comments, language}

Output: {feedback_id, thanks_message}

GET /api/feedback/summary

Output: {total_feedback, avg_rating, trends}

System Routes

GET /health

Output: {status: "ok"}

GET /api/info

Output: {version, features, api_docs}

📊 DATA REQUIREMENTS

1. Symptoms Database (200+ entries)

Each symptom needs:

- Name (English & Hindi)

- Alternative names / common spellings

- Base severity score (1-10)

- Causes

- When to seek care

- Complications if ignored

- Associated symptoms

- Duration info (how long it typically lasts)

2. Red Flags List (30-50 entries)

- Emergency symptom keywords

- Hindi translations

- Action required (call 108, go to ER, etc.)

3. Home Remedies Database

- Remedy name

- Symptoms it helps with

- Duration of use

- Ingredients

- Steps/instructions

- Safety precautions

- When to STOP remedy and see doctor

4. Health Tips/Articles (50-100 entries)

- Title (English & Hindi)

- Content (detailed, educational)

- Category

- Related symptoms

- Read time estimate

- Created date

- Tags

5. Healthcare Facilities Data

- Sourced from Google Maps API

- Hospital/clinic name

- Address

- Phone

- Latitude/longitude

- Opening hours

- Ratings

- Specialties (if available)

6. Translation Dictionary

- Common health terms

- UI labels

- Disclaimer text

- Messages

- Emergency instructions

📅 4-WEEK DETAILED BREAKDOWN

WEEK 1: Foundation & Data Setup

Goal: Prepare everything for development

Day 1-2: Project Setup

- [ ] Create project directory structure

- [ ] Set up git repository

- [ ] Configure Python virtual environment

- [ ] Create requirements.txt

- [ ] Create .env file template with API keys needed

- [ ] Set up FastAPI project skeleton

- [ ] Configure CORS, middleware

- [ ] Create health check endpoint

Day 3-4: Data Preparation

- [ ] Create symptoms.json (200+ symptoms)

- [ ] Create red_flags.json (emergency keywords)

- [ ] Create home_remedies.json

- [ ] Create health_tips.json

- [ ] Create translations.json (English/Hindi)

- [ ] Validate all JSON files

Day 5: Database & Models

- [ ] Design Pydantic models for all data structures

- [ ] Define request/response schemas

- [ ] Set up database schema (if using PostgreSQL)

- [ ] Create database initialization script

- [ ] Set up Redis config (if using cache)

Deliverables:

- ✅ Project structure ready

- ✅ All data files created and validated

- ✅ Database schema defined

- ✅ API documentation structure started

Key Questions to Answer:

- Which API keys do you have? (Gemini? Google Cloud? Google Maps?)

- Will you use PostgreSQL for analytics?

- Will you use Redis for caching?

- Where will you host this? (AWS, GCP, Heroku, local?)

WEEK 2: AI & Triage Logic

Goal: Build the "brain" of the application

Day 1-2: NLP Processing

- [ ] Create NLP processor service

- [ ] Implement symptom extraction from text

- [ ] Handle English & Hindi input

- [ ] Deal with misspellings & synonyms

- [ ] Create symptom matcher

- [ ] Test with sample inputs

Day 3-4: Triage Engine

- [ ] Create rule-based triage system

- [ ] Implement severity scoring logic

- [ ] Add duration factors

- [ ] Add age risk factors

- [ ] Add emergency detection

- [ ] Test with 50+ symptom scenarios

Day 5: AI Integration

- [ ] Set up Gemini API connection (with API key)

- [ ] Create system prompt for educational responses

- [ ] Build chat endpoint

- [ ] Test AI response quality

- [ ] Ensure disclaimer appears in every response

Deliverables:

- ✅ NLP processor working

- ✅ Rule-based triage engine complete

- ✅ Emergency detection functional

- ✅ AI integration working

- ✅ Chat endpoint responding

Testing Checklist:

- Test "I have a headache" → Should return MILD

- Test "chest pain + difficulty breathing" → Should return EMERGENCY

- Test "fever + cough for 5 days" → Should return MODERATE

- Test Hindi input: "मुझे बुखार है" → Should work

- Test follow-up questions in chat

WEEK 3: Voice, Navigation & All Endpoints

Goal: Complete all features and endpoints

Day 1-2: Voice Processing

- [ ] Implement speech-to-text (STT)

- [ ] Implement text-to-speech (TTS)

- [ ] Test with English audio

- [ ] Test with Hindi audio

- [ ] Handle different accents

- [ ] Test audio quality

Day 2-3: Healthcare Navigation

- [ ] Set up Google Maps API connection

- [ ] Create hospital search function

- [ ] Create clinic search function

- [ ] Implement telemedicine listings

- [ ] Calculate distances

- [ ] Sort by distance/rating

Day 4-5: Complete All API Endpoints

- [ ] /api/chat/symptom endpoint

- [ ] /api/chat/question endpoint

- [ ] /api/chat/history endpoint

- [ ] /api/voice/stt endpoint

- [ ] /api/voice/tts endpoint

- [ ] /api/healthcare/find-hospitals endpoint

- [ ] /api/healthcare/telemedicine endpoint

- [ ] /api/health-tips/* endpoints

- [ ] /api/feedback/submit endpoint

- [ ] Error handling for all endpoints

Deliverables:

- ✅ Voice input/output working

- ✅ Healthcare navigation complete

- ✅ All 10+ API endpoints functional

- ✅ Full error handling

Testing Checklist:

- Can you speak a symptom and get text + voice response?

- Can you find nearby hospitals on a map?

- Can you call a hospital from the app?

- Do all endpoints return proper JSON?

- Do all endpoints have error handling?

WEEK 4: Testing, Documentation & Deployment

Goal: Polish, test, document, and prepare for production

Day 1-2: Comprehensive Testing

- [ ] Write unit tests for triage engine

- [ ] Write tests for emergency detection

- [ ] Write tests for NLP processor

- [ ] Write integration tests for API endpoints

- [ ] Test with edge cases

- [ ] Test offline functionality

- [ ] Performance testing (response time <2 seconds)

- [ ] Load testing

Day 2-3: Documentation & Ethical Review

- [ ] Write API documentation

- [ ] Create user guide

- [ ] Document all disclaimers

- [ ] Create troubleshooting guide

- [ ] Review for ethical compliance

- [ ] Ensure 100+ emergency scenarios covered

- [ ] Verify disclaimers appear everywhere

Day 3-4: Deployment Preparation

- [ ] Create Dockerfile

- [ ] Set up docker-compose.yml

- [ ] Create production .env file

- [ ] Set up logging/monitoring

- [ ] Create deployment checklist

- [ ] Set up error tracking (Sentry)

- [ ] Test on mobile device

- [ ] Performance optimization

Day 5: Final Review & Handoff

- [ ] Final testing in production environment

- [ ] Security review (API keys, data protection)

- [ ] Compliance check (GDPR, Indian regulations)

- [ ] Create maintenance guide

- [ ] Create emergency contact list

- [ ] Knowledge transfer documentation

Deliverables:

- ✅ 80+ test cases with >90% pass rate

- ✅ Complete API documentation

- ✅ User guide document

- ✅ Docker containerization

- ✅ Deployment guide

- ✅ Ethical compliance checklist

- ✅ Project ready for production

Testing Scenarios (Minimum 50+):

- Simple cold symptoms → MILD

- High fever → MODERATE

- Chest pain → EMERGENCY

- Chest pain + breathlessness → EMERGENCY

- Elderly with fever → SEVERE (age factor)

- Child with high fever → SEVERE (age factor)

- Symptom for 2 hours → Higher score

- Symptom for 3 months → Lower score

- Hindi input → Works correctly

- Voice input → Converts to text correctly

- Find hospitals → Returns results

- Emergency redirect → Immediate 108 offer

⚠️ CRITICAL SUCCESS FACTORS

Safety

- [ ] Emergency detection accuracy > 95%

- [ ] Never diagnose (check all responses)

- [ ] Never prescribe (check all responses)

- [ ] Disclaimer on every page

- [ ] 108 button always accessible

Performance

- [ ] Response time < 2 seconds

- [ ] Works offline (basic features)

- [ ] Loads on slow networks

- [ ] Mobile-friendly

Accessibility

- [ ] Full Hindi support

- [ ] Full English support

- [ ] Voice input/output working

- [ ] Readable fonts

- [ ] Easy to understand

Compliance

- [ ] GDPR compliant

- [ ] Indian data protection laws

- [ ] Healthcare regulations

- [ ] Privacy policy clear

- [ ] No required personal data

Ethics

- [ ] At least 100 medical scenarios tested

- [ ] Healthcare professional reviewed content

- [ ] Disclaimers clear and visible

- [ ] No claims of treatment

- [ ] Transparent about limitations

🚀 GETTING STARTED TOMORROW

Step 1: Before You Code

- Read through this entire document

- Understand the 9 pages you're building

- Understand the 7 backend services

- Identify which API keys you need (Gemini, Google Cloud, Google Maps)

- Create your Google Cloud project and get API keys

Step 2: Setup (Day 1)

- Create project folder

- Set up Python virtual environment

- Create git repository

- Set up basic FastAPI project

- Create project structure

Step 3: Data First (Days 2-3)

- Create all JSON data files

- Create Pydantic models

- Don't write AI logic yet—get data right

Step 4: Logic (Days 4-10)

- Build NLP processor

- Build triage engine (hardest part)

- Integrate AI

- Add emergency detection

Step 5: Features (Days 11-20)

- Voice services

- Maps integration

- All API endpoints

- Error handling

Step 6: Polish (Days 21-28)

- Tests

- Documentation

- Docker setup

- Final review

📝 API KEY CHECKLIST

Before you start coding, you need:

- [ ] Google Gemini API Key (for AI responses)

  - How to get: https://makersuite.google.com/app/apikey

- [ ] Google Cloud project with these APIs enabled:

  - [ ] Speech-to-Text API (for voice input)

  - [ ] Text-to-Speech API (for voice output)

  - [ ] Maps API (for hospital search)

- [ ] API Key credentials JSON file (from Google Cloud)

- [ ] Optional: Database credentials (if using PostgreSQL)

- [ ] Optional: Redis credentials (if using Redis)

✅ FINAL CHECKLIST BEFORE STARTING CODE

- [ ] You have all necessary API keys

- [ ] You understand the 9 frontend pages

- [ ] You understand the 7 backend services

- [ ] You understand the triage system (MILD/MODERATE/SEVERE/EMERGENCY)

- [ ] You have all data files prepared (symptoms.json, etc.)

- [ ] You know your deployment target (local, AWS, Heroku, etc.)

- [ ] You have Python 3.10+ installed

- [ ] You have git installed

- [ ] You understand the project is EDUCATIONAL, NOT medical advice

- [ ] You're ready to code!

📞 SUPPORT & RESOURCES

During Development:

- Keep this roadmap open

- Reference the page descriptions when building UI

- Reference the API endpoints section when building routes

- Check the testing checklist frequently

Common Questions to Solve:

- What API keys do I need? → See API Key Checklist

- What pages do I build? → See ALL PAGES section

- How do I structure the backend? → See BACKEND ARCHITECTURE

- How do I handle emergency? → See EMERGENCY DETECTION SERVICE

- How do I ensure it's not medical advice? → System Prompt in AI ENGINE SERVICE

🎯 FINAL REMINDER

This is a 4-week sprint. Stay focused on:

- Week 1: Data & Setup (foundational)

- Week 2: Logic & AI (core intelligence)

- Week 3: Features & Integration (user experience)

- Week 4: Testing & Deployment (quality & reliability)

You have everything planned. Now go build it!

Good luck! 🚀

WEEK 1 (Days 1-7): Foundations

What I'll provide:

- Day 1-2: main.py, config.py, requirements.txt, setup guide

- Day 3-4: All 5 JSON data files (symptoms.json, etc.)

- Day 5: Pydantic models file with all data structures

- Day 6-7: Database setup (if needed), initial tests

What you'll do:

- Create project folder

- Copy files I provide

- Run and test each file

- Ask questions

WEEK 2 (Days 8-14): AI & Logic

What I'll provide:

- Day 8-9: NLP Processor service (symptom extraction)

- Day 10-11: Triage Engine (severity assessment - COMPLEX, detailed explanation)

- Day 12: Emergency Detector service

- Day 13: AI Engine (Gemini API integration)

- Day 14: Chat endpoint (/api/chat/symptom)

What you'll do:

- Copy services

- Test with sample inputs

- Understand the logic

- Ask for clarifications

WEEK 3 (Days 15-21): Features & Integration

What I'll provide:

- Day 15-16: Voice Service (STT & TTS)

- Day 17: Healthcare Locator (Google Maps)

- Day 18-19: Remaining API endpoints

- Day 20-21: Error handling & middleware

What you'll do:

- Integrate services

- Test endpoints

- Set up API keys

- Verify integrations

WEEK 4 (Days 22-28): Testing & Deployment

What I'll provide:

- Day 22-23: Test files (comprehensive test suite)

- Day 24-25: Docker configuration

- Day 26: Documentation & deployment guide

- Day 27-28: Final optimizations & production checklist

What you'll do:

- Run tests

- Fix any issues

- Containerize app

- Prepare for deployment

Technology Stack:

Frontend:

React 18+

├── TypeScript

├── Tailwind CSS (Styling)

├── Axios (API calls)

├── React Router (Navigation)

├── Zustand (State management)

├── Web Speech API (Voice input/output)

└── PWA (Progressive Web App)

Backend

Python 3.10+

├── FastAPI (Web framework)

├── Uvicorn (ASGI server)

├── Pydantic (Data validation)

├── SQLAlchemy (Database ORM - optional later)

├── spaCy (NLP for Hindi/English)

├── Google Gemini API (AI responses)

├── Requests (HTTP client)

└── python-dotenv (Environment config)

AI & NLP:

Language Processing:

├── spaCy (NLP library)

├── NLTK (Natural language processing)

└── TextBlob (Sentiment analysis - optional)

AI Responses:

├── Google Gemini API (Free AI)

├── LangChain (Optional - for chaining)

└── Prompt Engineering (Our custom approach)

Voice Processing:

├── Google Cloud Speech-to-Text (Hindi/English)

├── Google Cloud Text-to-Speech (Hindi/English)

└── Web Speech API (Browser native)

Data Sources:

Healthcare Data:

├── OpenStreetMap (Free hospital locations)

├── Overpass API (Free location queries)

├── Nominatim (Free geocoding)

└── Local JSON files (Hospitals database)

External APIs:

├── Google Maps (Optional - for maps display)

├── Gemini API (Free AI)

└── Google Cloud APIs (Voice - optional, paid)

MONITORING & LOGGING:

Logging:

├── Python logging module (Built-in)

├── Sentry (Error tracking - optional)

└── CloudWatch (AWS monitoring)

Analytics:

├── Google Analytics (Frontend)

├── Mixpanel (User behavior)

└── Custom analytics (Own dashboard)

Tech Stack Summary:

✓ Frontend: React 18 + TypeScript + Tailwind

✓ Backend: Python + FastAPI + Pydantic

✓ NLP: spaCy for Hindi/English processing

✓ AI: Google Gemini API

✓ Maps: OpenStreetMap (100% free)

✓ Database: SQLite (dev) / PostgreSQL (prod)

✓ Voice: Web Speech API + Google Cloud (optional)

Progress:

✓ Week 1 complete (Backend setup)

✓ Week 2 next (NLP + Models)

✓ Week 3 (Frontend)

✓ Week 4 (Deployment)

Database schema:

users

└──id (PRIMARY KEY)

└──user_id (UNIQUE UUID)

└──email

└──name

└──language (en/hi)

└──created_at

└──last_activity

└── is_active (0/1)

sessions

└──id (PRIMARY KEY)

└──session_id (UNIQUE UUID)

└──user_id (FOREIGN KEY)

└──language

└──created_at

└──last_activity

└── is_active (0/1)

chat_messages

└──id (PRIMARY KEY)

└──session_id (FOREIGN KEY)

└──role (user/assistant/system)

└── content (message text)

└── severity_level (MILD/MODERATE/SEVERE/EMERGENCY)

└── severity_score (0-10)

└── timestamp

feedback

└──id (PRIMARY KEY)

└──session_id (FOREIGN KEY)

└──helpful (0/1)

└──rating (1-5)

└──comments

└──language

└── created_at

health_tips

└──id (PRIMARY KEY)

└──session_id (FOREIGN KEY)

└──title

└──content

└──category

└── created_at

8 service modules:

1. ✅ NLP Processor Service

- Symptom extraction

- Language detection (EN/HI)

- Confidence scoring

2. ✅ Triage Engine Service

- Severity calculation (0-10)

- Rule-based scoring

- Emergency detection

3. ✅ Emergency Detection Service

- Real-time keyword matching

- Bilingual support

- Immediate alerts

4. ✅ AI Engine Service (Gemini)

- Response generation

- Multiple AI fallbacks

- Error handling

5. ✅ Chat Service

- Session management

- Message persistence

- History retrieval

6. ✅ Voice Service

- Speech-to-Text

- Text-to-Speech

- Audio processing

7. ✅ Healthcare Locator Service

- Hospital/clinic search

- Telemedicine services

- Emergency hotlines

8. ✅ Mock Service

- Testing & development

- Quick responses

PART 1: ALL ENDPOINTS OVERVIEW

Chat Endpoints (Session & Message Management)

POST   /api/chat/init              Create browser session

POST   /api/chat/restore           Restore session on reload

POST   /api/chat/send              Send message & get response

POST   /api/chat/close-session     Close session on tab close

GET    /api/chat/history           Get all user messages

GET    /api/chat/history/{id}      Get session messages

GET    /api/chat/statistics        Get database stats

Triage Endpoints (Symptom Assessment)

POST   /api/triage/assess          Assess symptom severity

GET    /api/triage/red-flags       Get emergency keywords

POST   /api/triage/history         Get assessment history

GET    /api/triage/recommendations Get treatment recommendations

Health Tips Endpoints (Education)

GET    /api/health-tips            Get all health tips

GET    /api/health-tips/category/{category}  By category

GET    /api/health-tips/search     Search tips

POST   /api/health-tips/save       Save tip accessed by user

Healthcare Navigation Endpoints

GET    /api/healthcare/hospitals   Find nearby hospitals

GET    /api/healthcare/clinics     Find nearby clinics

GET    /api/healthcare/telemedicine  Online consultation services

GET    /api/healthcare/emergency   Emergency hotline numbers

POST   /api/healthcare/directions  Get directions to facility

Voice Endpoints (Audio Processing)

POST   /api/voice/speech-to-text   Convert audio to text

POST   /api/voice/text-to-speech   Convert text to audio

GET    /api/voice/health           Voice service health check

Feedback Endpoints (User Ratings)

POST   /api/feedback/submit        Submit user feedback

GET    /api/feedback/summary       Get feedback statistics

GET    /api/feedback/ratings       Get average ratings

System Endpoints

GET    /                           API root info

GET    /health                     Health check

GET    /api/info                   API information

🛠️ PART 2: SERVICE MODULES NEEDED

Create these files in backend/app/services/:

1. triage_service.py - Symptom Assessment

python

"""Severity assessment and symptom analysis"""

- calculate_severity_score(symptoms, age, duration) → Dict

- detect_emergency(symptoms) → bool

- get_recommendations(severity_level) → List[str]

- get_home_care_suggestions(condition) → List[str]

2. health_tips_service.py - Health Education

python

"""Health tips and educational content"""

- get_all_tips() → List[Dict]

- get_tips_by_category(category) → List[Dict]

- search_tips(query) → List[Dict]

- save_accessed_tip(session_id, tip_id) → bool

- get_tips_for_condition(condition) → List[Dict]

3. healthcare_service.py - Facility Search

python

"""Healthcare facility navigation"""

- find_hospitals(latitude, longitude) → List[Dict]

- find_clinics(latitude, longitude) → List[Dict]

- get_telemedicine_services() → List[Dict]

- get_emergency_hotlines() → List[Dict]

- get_directions(from_lat, from_lng, to_lat, to_lng) → Dict

4. voice_service.py - Audio Processing

python

"""Speech-to-Text and Text-to-Speech"""

- speech_to_text(audio_file, language) → str

- text_to_speech(text, language) → bytes

- analyze_audio_quality(audio_file) → Dict

5. feedback_service.py - User Feedback

python

"""Collect and analyze user feedback"""

- submit_feedback(session_id, rating, helpful, comments) → bool

- get_feedback_summary() → Dict

- get_average_rating() → float

6. gemini_service.py - AI Integration

python

"""Gemini AI for response generation"""

- generate_response(prompt, context) → str

- generate_health_tips(condition) → str

- generate_recommendations(symptoms) → str

7. nlp_service.py - Natural Language Processing

python

"""Extract and process user input"""

- extract_symptoms(text, language) → List[str]

- detect_language(text) → str

- normalize_symptom(raw_symptom) → str

- get_symptom_severity(symptom) → int

📁 PART 3: ROUTE FILES STRUCTURE

Create these files in backend/app/routes/:

routes/

├── __init__.py

├── chat.py          ✅ DONE (has session management)

├── triage.py        → TO CREATE

├── health_tips.py   → TO CREATE

├── healthcare.py    → TO CREATE

├── voice.py         → TO CREATE

├── feedback.py      → TO CREATE

└── system.py        → TO CREATE (optional, could merge with chat)

📅 Appointment BOOKING SYSTEM:

✅ Search doctors by specialization, location, rating

✅ View available time slots (next 30 days)

✅ Filter slots by time preference

✅ Select consultation mode (in-person, online, phone)

✅ Enter appointment details & notes

💬 COMMUNICATION:

✅ Instant confirmation with unique code

✅ Email confirmation (SMS ready)

✅ 24-hour reminder before appointment

✅ Bilingual notifications (EN/HI)

🔄 MANAGEMENT:

✅ View appointment history

✅ Cancel appointments

✅ Reschedule appointments

✅ Track appointment status

✅ Download receipts

📊 DATA:

✅ 6 database tables

✅ 8 API endpoints

✅ Comprehensive logging

✅ Analytics-ready

TECHNOLOGY STACK

Backend:

- FastAPI

- Python 3.9+

- SQLite/PostgreSQL

- Pydantic

Frontend:

- React.js

- TypeScript

- Material-UI Icons

- Axios

Database:

- SQLite (dev)

- PostgreSQL (prod)

External Services:

- Email (SMTP/SendGrid)

- SMS (Twilio - optional)

- Google Calendar (optional)